Mobile Number Masking – Real-User Sandbox Test (go-live rehearsal, Parts 1–6)

Written for the project owner. Run this after the POC tests in PART_BY_PART_TEST_AND_DEPLOY.md (Stage 1) and before anything goes to production.

Last updated: 2026-10-26 · Sandbox: gsquaregroup--prodreplic

How the two test stages fit together

| Stage | Who is masked | Purpose | Guide |
| --- | --- | --- | --- |
| Stage 1 – POC test | 3 POC users (profile *POC Masked Rep*) | Prove each part works, safely | PART_BY_PART_TEST_AND_DEPLOY.md |
| Stage 2 – Real-user test (this guide) | Real profiles *Presales outbound* and *Presales TL* in the sandbox | Prove it works for real users without the POC profile – exactly what go-live will do | This file |

Masking rule (same code for everyone): a user who cannot read `Lead.Phone__c` is masked. Field access = profile plus permission sets.

R0. Set-up in the sandbox (sandbox change – needs your approval)

Nothing below is done yet. Either you do it in Setup, or reply "approve real-user test setup" and I will (1) back up the current sandbox profiles first (retrieve, read-only), (2) make the changes, (3) record them, (4) restore them after the test if you want.

R0.1 Real test users (sandbox copies – no production impact)

| Role | User | Profile | Dialer | Permission sets |
| --- | --- | --- | --- | --- |
| Real rep (SlashRTC) | Priya J | Presales outbound | SlashRTC | none (clean test) |
| Real rep (MCube) | Sharmili (or Lalitha B / Muralidharan) | Presales outbound | MCube | check – see R0.4 |
| Real rep (360CTI) | one of the 3 Presales outbound 360CTI users | Presales outbound | 360CTI | check |
| Real Team Lead | Swapna | Presales TL | MCube | + Phone_Reveal (R0.5) |
| Unchanged user | any Sales / CRM profile user | not changed | – | – |
| Admin | you | System Administrator | – | Phone Access Audit Viewer |

⚠️ These are copies of real employees: their Mobile / Mcube Phone hold the employee's real phone. Before any test call, set the test user's Mobile and Mcube Phone to your own agent number (MCube rings the agent first), and use dummy customer numbers only.

R0.2 Profiles *Presales outbound* and *Presales TL* – field access

Setup → Profiles → profile → Object Settings → object → Edit:

| Object | Field | Set to |
| --- | --- | --- |
| Lead | Phone__c, Secondary_Phone__c, Phone (standard), MobilePhone, Full_phone_number__c, Phone_with_country_code__c, Secondary_phone_with_country_code__c, Secondary_Phones__c, Secondary_Mobile_No__c, Office_Phone_No__c, Spouse_Number__c, WhatsApp_Number__c, Register_your_WhatsApp_Number__c, Merge_Lead_Phone_No__c | Read ☐ Edit ☐ |
| Related_Source__c | Phone__c, Secondary_Phone__c, Register_your_WhatsApp_Number__c | Read ☐ Edit ☐ |
| Call_Detail__c | Call_To__c, Customer_Contact__c | Read ☐ Edit ☐ |
| Task | Call_From__c, Call_To__c, Caller_number__c | Read ☐ Edit ☐ |
| Event | Call_From__c, Call_To__c, Caller_number__c | Read ☐ Edit ☐ |
| Lead | Phone_Entry__c, Secondary_Phone_Entry__c | Read ☑ Edit ☑ |
| Lead | Phone_Masked__c | Read ☑ |
| Call_Detail__c | Call_To_Masked__c | Read ☑ |

(These are the same 25 fields hidden on the POC profile.)

R0.3 Profiles – Apex class access

Both profiles → Apex Class Access → add MaskedPhonePanelController, MaskedDialServiceCTI.

R0.4 Permission sets that would keep users unmasked

These grant Read on Lead.Phone__c (sandbox check 2026-10-26): Sales_All_Access (112 users), Messaging_Permission_Set (154), sfdc_chatbot_service_permset (155), Extended_Access_on_Project_object (3), Extended_as_to_CP_TL (0). Also check the 19 permission set groups.

•  For this test: use test users who have none of them (Priya J has none). Check Sharmili / Swapna / the 360CTI user: Setup → Users → user → Permission Set Assignments.

•  Do not change these permission sets now – R8 proves the issue; the fix is part of Part 11.

R0.5 Reveal

Assign Phone_Reveal to Swapna (Setup → Permission Sets → Phone Reveal → Manage Assignments).

R0.6 Lead page with the masked panel

Lightning App Builder → Sales Lead Record Page (Masked POC) → Edit → Activation → App, Record Type, and Profile → Assign to Apps, Record Types, and Profiles → Gsquare Housing / Desktop / Pre Sales / profiles Presales outbound and Presales TL → Save.

(At go-live the panel is added to the real pages instead – this is the rehearsal shortcut.)

R0.7 Test leads (dummy numbers)

As admin create, owner = each test user, record type Pre Sales:

| Lead | Owner | Phone | Secondary |
| --- | --- | --- | --- |
| Real Test P | Priya J | 9000100001 | 9000100002 |
| Real Test M | Sharmili | 9000200001 | 9000200002 |
| Real Test C | 360CTI user | 9000300001 | – |
| Real Test T | Swapna | 9000400001 | 9000400002 |

R0.8 Confirm the switch worked ⭐

Setup → Users → Priya J → View Summary → Field Permissions → Lead → Phone__c = no Read. Same for Sharmili, the 360CTI user and Swapna. If any shows Read → a permission set or group still grants it → fix before testing.

R1. Foundations (Part 1) – no change expected

| # | As | Step | Expected |
| --- | --- | --- | --- |
| R1.1 | Admin | Execute Anonymous scripts/apex/v1.1.0-1-mask-format.apex | RESULT: 11 passed, 0 failed |
| R1.2 | Admin | scripts/apex/v1.1.0-2-settings.apex | All values as expected, 2 approved fields |
| R1.3 | Admin | R0.8 done for all 4 test users | Phone__c not readable |

R2. Masked panel and hidden fields (Part 2)

| # | As | Step | Expected |
| --- | --- | --- | --- |
| R2.1 ⭐ | Priya J | Gsquare Housing → Real Test P | Phone Numbers panel 90XXXXXX01 / 90XXXXXX02; no phone field visible anywhere (details, highlights, header, compact layout) |
| R2.2 ⭐ | Priya J | F12 → Network → F5 → Ctrl+F 100001 in the aura responses | Not found |
| R2.3 | Priya J | Leads tab → her usual list views | Phone columns empty / gone; lists work |
| R2.4 | Priya J | Reports she normally uses (Leads / Calls) | Phone columns empty; report runs |
| R2.5 | Priya J | Lead → related lists: Related Sources, Activities (Tasks / Events), Call Details | Phone / Call To / Caller number columns hidden |
| R2.6 📝 | Priya J | Global search 9000100001 | Found / not found → decides Part 8 |
| R2.7 | Priya J | Open a lead of another record type she can see | Normal page, no panel, phone fields hidden (panel on all pages only at go-live) |
| R2.8 | Sharmili, 360CTI user, Swapna | Their Real Test lead | Same masked panel |
| R2.9 ⭐ | Sales / CRM user (unchanged profile) | Any lead | Exactly as before, full numbers, no panel |
| R2.10 | Priya J | Salesforce mobile app → Real Test P | No full numbers anywhere |

R3. Click-to-call (Part 3)

Phone utility must be ready (📞 not crossed out); test users' Mobile = your agent phone (R0.1).

| # | As | Step | Expected |
| --- | --- | --- | --- |
| R3.1 ⭐ | Priya J (SlashRTC) | Log in to SlashRTC → Real Test P → click Primary | Call connects |
| R3.2 ⭐ | Sharmili (MCube) | Real Test M → click Primary, then Secondary | Agent phone, then customer phone; connected |
| R3.3 | Priya J / Sharmili | F12 → Network during the click | Only Id, field, masked value sent; no full number |
| R3.4 📝 | 360CTI user | Real Test C → click Primary | Expected NOT to dial until 360 Degree Cloud updates their adapter – record what happens (error / nothing) |
| R3.5 ⭐ | Customer phone | Call the SlashRTC and MCube virtual numbers (lead number = your phone) | Screen pop opens the right lead for Priya J / Sharmili; call log record created |
| R3.6 | Admin | Phone Access Audits | Dial / Success rows for Priya J and Sharmili, masked only |
| R3.7 ⭐ | Sales / CRM user (unchanged) | Click a normal phone field | Calls exactly as before, no audit row |

R4. Lead creation (Part 4)

| # | As | Step | Expected |
| --- | --- | --- | --- |
| R4.1 ⭐ | Priya J | Leads → New → Real Test P2, Phone 9000100011, Secondary 9000100012 → Save | Saved; panel masked; entry fields empty |
| R4.2 | Priya J | Lead → New Referral Lead → Phone 9000100021 → Save | Saved |
| R4.3 | Priya J | Real Test P2 → Secondary Phone (entry) → 9000100013 → Save | Panel 90XXXXXX13; entry empty |
| R4.4 | Priya J | Leads → New with Phone 9000100011 (duplicate) | Same duplicate behaviour as today |
| R4.5 | Admin | Script A from the main guide with LastName LIKE 'Real Test%' | Real fields filled, entry fields empty |
| R4.6 | Admin | Script B (change primary via entry field) on Real Test P2 | Rejected with the primary-lock message |
| R4.7 | Admin | Round robin: check owner of the new leads | Same assignment behaviour as today |
| R4.8 ⭐ | Integration | A website / portal / API lead arrives (or Script C) | Saved as before, Phone__c filled |
| R4.9 | Sales / CRM user | Leads → New | Old form, unchanged |

R5a. MakeCall and G-Talk

| # | As | Step | Expected |
| --- | --- | --- | --- |
| R5a.1 ⭐ | Sharmili | Real Test M → Make call → Select Number → Call (Mcube Phone = your phone) | Masked list; call connects |
| R5a.2 | Priya J | G-Talk utility on Real Test P → Call | Masked numbers; no error |
| R5a.3 | Admin | Audit | MCube (MakeCall) and G-Talk rows |
| R5a.4 | Priya J / Sharmili | CallPanel / CallPanel_Outbound (if on their pages) | ⚠️ Still shows the full number – D1, known gap, record where it appears |

R5b. History and logs

| # | As | Step | Expected |
| --- | --- | --- | --- |
| R5b.1 | Admin | Edit Real Test P Phone → 9000100003 (creates history) + insert a Call_Detail__c (prep script in main guide, numbers 9000100099 → 9000100003) | – |
| R5b.2 ⭐ | Priya J | History & Activity → Field Updates / Calls | Masked old → new values and call numbers |
| R5b.3 | Admin | After R3.2 call: Script E (log__c) | Newest MCube log: no full number |

R5c. Update Contact Details and Merge

| # | As | Step | Expected |
| --- | --- | --- | --- |
| R5c.1 ⭐ | Priya J | Real Test P → Update Contact Details → change only Email → Save | Success; numbers unchanged (Script F: no X saved) |
| R5c.2 | Priya J | Secondary → 9000100004 → Save; then Phone → 9000100005 → Save | Secondary saved; Phone rejected (locked) |
| R5c.3 | Priya J | Merge Lead → list / search | Masked numbers |

R5d. Bulk / Yotel push

| # | As | Step | Expected |
| --- | --- | --- | --- |
| R5d.1 | Priya J | Leads list → Add Leads to Call List / Create Lead List For Yotel | "Insufficient privileges" – same as today (reps never had these) |
| R5d.2 | MIS Extended user | Same buttons → Cancel | Full numbers – MIS profile not changed (go-live decision) |

R5e. WhatsApp chat

| # | As | Step | Expected |
| --- | --- | --- | --- |
| R5e.1 | Priya J | A lead whose page has the WhatsApp chat | Loads without error (no WhatsApp data in the sandbox) |
| R5e.2 ⭐ | Priya J | Anything WhatsApp-related she uses daily (send template, chat list) | Still works – confirms hiding WhatsApp_Number__c does not break messaging |

R6. Reveal (Part 6)

| # | As | Step | Expected |
| --- | --- | --- | --- |
| R6.1 | Priya J | Real Test P | No 👁 icon |
| R6.2 ⭐ | Swapna | Real Test T → 👁 → Management review → Reveal | Real number 30 s, then hidden |
| R6.3 | Swapna | 👁 → Other + comment → Reveal | Shown; audit has the comment |
| R6.4 | Admin | Audit | Reveal rows for Swapna with reasons |

R7. Nothing else broke ⭐

| # | As | Step | Expected |
| --- | --- | --- | --- |
| R7.1 | Integration (vendor) | SlashRTC call log push (slashCallLogAPI) after R3.1 | Call record created on the lead as before |
| R7.2 | Integration | MCube callback after R3.2 | Call_Detail__c created as before |
| R7.3 | Admin | Reports / dashboards used by management | Run as before (admins keep full access) |
| R7.4 | Sales / CRM / other unchanged profiles | Daily work | No change |
| R7.5 | Priya J | Her normal day: status updates, follow-ups, site visit booking, qualify / push to sales | All work; only numbers are masked |
| R7.6 📝 | Priya J | Anything that shows an error mentioning a phone field | Record screen + error → a component that needs the field (add to go-live list) |

R8. Permission-set leak check ⭐

| # | As | Step | Expected |
| --- | --- | --- | --- |
| R8.1 | Admin | Setup → Permission Sets → Sales_All_Access → Manage Assignments → pick a Presales outbound user | – |
| R8.2 | That user | Open any lead | Full numbers visible – proves permission sets must also be cleaned at go-live (Part 11 step) |
| R8.3 | Same for Messaging_Permission_Set | – | Same result expected |

R9. After the test – restore or keep

| Option | What |
| --- | --- |
| Restore | Put both profiles back (Read on the 25 fields, remove the new access), remove the page activation rows (R0.6), remove Phone_Reveal from Swapna, delete the Real Test leads |
| Keep | Leave as the go-live rehearsal state for UAT |

If I make the set-up, I restore it from the backup I take in R0 (one deploy, sandbox only).

Result sheet

| Section | Pass / Fail | Notes |
| --- | --- | --- |
| R0 Set-up + R0.8 switch confirmed |  |  |
| R1 Foundations |  |  |
| R2 Panel + hidden fields (R2.6 search found?) |  |  |
| R3 Click-to-call (R3.4 360CTI result) |  |  |
| R4 Lead creation |  |  |
| R5a MakeCall / G-Talk (R5a.4 CallPanel = D1) |  |  |
| R5b History / logs |  |  |
| R5c Update Contact / Merge |  |  |
| R5d Push buttons |  |  |
| R5e WhatsApp |  |  |
| R6 Reveal |  |  |
| R7 Nothing else broke |  |  |
| R8 Permission-set leak confirmed |  |  |
| R9 Restored / kept |  |  |

Expected gaps until built: CallPanel full number (D1), numbers typed in notes / Chatter (Part 7), 360CTI click (vendor), phone-granting permission sets (Part 11).