Mobile Number Masking – Part-by-Part Test and Production Deploy Guide (Parts 1–6)

Written for the project owner, who will test each part in the sandbox and then deploy it to production one part at a time.

Order for every part: read → take care of the existing components → test in the sandbox → fill in the result sheet → deploy to production → check production.

Last updated: 2026-10-26 · Sandbox: gsquaregroup--prodreplic (alias Sandbox) · Code: branch ejjigiripraveen/v1.6.0-reveal

0. Read first

0.1 Golden rules

| Rule | Why |
| --- | --- |
| Use dummy numbers only (e.g. 9000011111) – never a customer's number | Calls, pushes and logs are real |
| Normal user = exactly as before; masked user = 98XXXXXX21 and still works | This is the test for every screen |
| Browser check: F12 → Network → open the `aura?…` / `apexremote` response → Ctrl+F the last 6 digits of the real number → must not be found | The number must never reach the browser |
| Nothing is masked for real users until Part 11 (go-live switch) | In the sandbox only *POC Masked Rep* users are masked; in production only pilot users |

0.2 Test users (sandbox)

| User | Profile | Call center | Use |
| --- | --- | --- | --- |
| POC MCube Rep (005ft000000YFsfAAG) | POC Masked Rep | MCube Softphone CTI Add On | Masked rep, MCube |
| POC SlashRTC Rep (005ft000000YFuHAAW) | POC Masked Rep | SlashRTC Call Center Adapter | Masked rep, SlashRTC |
| POC TL (005ft000000YupRAAS) | POC Masked Rep + Phone_Reveal | – | Masked team lead (Reveal) |
| Priya J (or any Presales outbound user) | Presales outbound | SlashRTC | Normal rep – must see no change |
| You | System Administrator | – | Admin checks, scripts |

"Login as": Setup → Users → user → Login (needs Setup → Login Access Policies → *Administrators Can Log in as Any User*).

0.3 ⛔ Blockers to fix BEFORE the first production deploy

| # | Blocker | What happens if ignored | Fix |
| --- | --- | --- | --- |
| B1 | The production bundles in release/prod/ were rebuilt from the final (Part 6) code. part1-foundations → MaskedDialService uses the field Phone_Access_Audit__c.Comment__c, which is only in part6-reveal. | Part 1 production deploy fails ("Variable does not exist: Comment__c") | Approve a bundle fix (see 0.4) |
| B2 | part2-panel → maskedPhonePanel already contains the Reveal button, which needs PhoneRevealService and custom permission Reveal_Phone_Number (both only in part6-reveal). | Part 2 production deploy fails | Same fix |
| B3 | POC MCube Rep → Mobile and Mcube Phone are empty in the sandbox | Parts 3 / 5a MCube calls fail with "no Mobile number set" | Set both to your MCube agent number (Setup → Users) |
| B4 | GitHub repo is public and contains the existing hard-coded MCube API token | Token exposure | Make the repo private, rotate the token |
| B5 | Existing test updateContactDetailsTest fails before this project (D3) | A production deploy that runs it fails | Never list it in --tests; report it to the LeadTrigger owner |

0.4 Proposed fix for B1 / B2 (needs your approval – nothing changed yet)

Move the few Part 6 items that earlier parts depend on into the earlier bundles:

•  part1-foundations + Phone_Access_Audit__c.Comment__c (field only).

•  part2-panel + PhoneRevealService, PhoneRevealServiceTest, custom permission Reveal_Phone_Number.

•  part6-reveal keeps the rest (permission set Phone_Reveal, PhoneAuditPurgeBatch, list view, viewer permission set update).

Effect: no user sees Reveal until someone is given the Phone_Reveal permission set, so shipping the class earlier changes nothing for users. Reply "approve bundle fix" and I will change the manifests, rebuild release/prod, validate each bundle against the sandbox (validate-only, no changes) and update this guide.

0.5 Before deploying ANY part to production – take care of the existing components

Production may have been changed since our sandbox baseline. For every existing component listed in a part:

1.  Retrieve the production version: sf project retrieve start --metadata "ApexClass:<Name>" --target-org <prod> --output-dir prod-check

2.  Compare it with our backup of the original (backup/<version>-pre-change/…): git diff --no-index backup/<…>/<file> prod-check/<…>/<file>

3.  Identical → safe to deploy our version. Different → stop; someone changed it in production. Send me the differences and I will merge our change into the production version first.

4.  Tell the component owner before you deploy (who / what / when) – our change is additions only, but they must know.

0.6 Shared preparation in the sandbox (once)

| # | Step | Where |
| --- | --- | --- |
| P1 | Assign Phone Access Audit Viewer to yourself | Setup → Permission Sets |
| P2 | POC MCube Rep → Mobile and Mcube Phone = your MCube agent number (B3) | Setup → Users → Edit |
| P3 | SlashRTC: an agent exists for the POC users' email (jesseewilson@gsquarehousing.com) and can log in from the sandbox | SlashRTC admin |
| P4 | G-Talk: POC username registered (else check G-Talk only by the audit row) | G-Talk admin |
| P5 | Test lead Tet Mcube Rep (00Qft000002UQS9EAO, Pre Sales, owner POC MCube Rep) exists. Part 4 creates POC Test 4A / 4B with dummy numbers – used from Part 4 on | – |
| P6 | Private Lead list view POC Push Test (Last Name contains "POC Test") – for Part 5d | Leads tab |

Master list – existing components changed (all parts)

All changes are additions; original code was backed up before any change. Originals = backup/<folder> (with SHA256SUMS).

| # | Part | Existing component | Type | What we changed | Backup | Take care of |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | Pre_Sales app (Gsquare Housing) – page assignment | App (manual) | +1 assignment row: POC Masked Rep → masked page (pilot only) | commit 1adf63f | Done manually in App Builder; remove at go-live |
| 2 | 3 | mcubeSoftphoneCTIAddOn | Visualforce page | Masked-click branch in onClickToDial; normal clicks unchanged | backup/v1.3.0-pre-change | MCube softphone for all MCube users |
| 3 | 3 | McubeSoftphoneAddOnController | Apex class | New method clickToCallMasked; existing methods untouched | backup/v1.3.0-pre-change | Hard-coded token / http (security debt, separate) |
| 4 | 3 | slashPhone (slashPhoneHelper.js) | Aura | Masked-click step in the onClickToDial listener | backup/v1.3.0-pre-change | SlashRTC softphone for all SlashRTC users |
| 5 | 3 | SlashRTC Call Center Adapter URL | Call center (manual) | Sandbox only – production URL unchanged | backup/v1.3.0-pre-change | Do not change in production |
| 6 | 4 | LeadTrigger | Apex trigger | One call at the top (before insert / update) | backup/v1.4.0-pre-change | Most critical trigger in the org; D3 SOQL-101 issue is existing |
| 7 | 4 | NewLeadCmp | Aura | Entry inputs for users who cannot see Phone__c | backup/v1.4.0-pre-change | Lead New button (desktop + mobile) |
| 8 | 4 | NewRefLeadCmp | Aura | Same, New Referral Lead | backup/v1.4.0-pre-change | Quick action |
| 9 | 5a | MakeCallController | Apex class | Bodies renamed (collectPhones, placeMcubeCall), new masked wrappers | backup/v1.5.0-part5a-pre-change | "Make call" action |
| 10 | 5a | OfflineCallAppAPI | Apex class | getLeadPhone / getOppPhone masked; triggerCall resolves masked number | backup/v1.5.0-part5a-pre-change | G-Talk; existing coverage 78.5% |
| 11 | 5b | mCubeController | Apex class | callRecords masked; 5 log__c lines masked for everyone | backup/v1.5.0-part5b-pre-change | 1,969-line core MCube class (inbound, logs) |
| 12 | 5b | LeadHistoryandActivityController | Apex class | GetData masks phone history + call numbers | backup/v1.5.0-part5b-pre-change | History & Activity on 4 Lead pages |
| 13 | 5c | LeadMergeController | Apex class | getLeads / getSearchLeads masked | backup/v1.5.0-part5c-pre-change | Existing: no limit, no sharing keyword |
| 14 | 5c | updateContactDetails | Apex class | Masked display; masked values never saved; primary locked | backup/v1.5.0-part5c-pre-change | Existing test fails (D3) |
| 15 | 5d | LeadBulkPushController | Apex class | 1 line (selection list) | backup/v1.5.0-part5d-pre-change | Used by MIS Extended / admins |
| 16 | 5d | LeadYotelBulkPushController | Apex class | 1 line + debug line | backup/v1.5.0-part5d-pre-change | Used by MIS Extended / admins |
| 17 | 5e | LeadMsgConversationController | Apex class | Masks message / rawJson / senderName before return | backup/v1.5.0-part5e-pre-change | WhatsApp chat (Connect API) |

Part 1 and Part 6 change no existing components.

PART 1 – Foundations (v1.1.0)

What it does: the engine used by every later part – masking (9876543221 → 98XXXXXX21), the secure server-side real-number lookup, and the audit log. No screen changes for anyone.

1A. Components

| Component | Type | New/Update | What it is |
| --- | --- | --- | --- |
| Phone_Masking_Setting__mdt (+8 fields) + record Default | Custom metadata | New | Format 2 / 2 / X / 91, reveal 30 s, retention 365 days, on/off switches |
| Masked_Phone_Field__mdt (+7 fields) + records Lead_Phone, Lead_Secondary_Phone | Custom metadata | New | Approved fields that may be dialed / revealed |
| Phone_Access_Audit__c (+11 fields), list view All, tab | Custom object | New | Audit log – masked number only, Private |
| PhoneMaskingConfig | Apex | New | Reads settings (98.2%) |
| PhoneMaskUtil | Apex | New | Masking engine (100%) |
| MaskedDialService | Apex | New | Real-number lookup + access check + audit (100%) |
| MaskedDialServiceCTI | Apex | New | Softphone entry point (93.5%) |
| PhoneTestDataFactory + 4 test classes | Apex tests | New | No SeeAllData |
| Phone_Access_Audit_Viewer | Permission set | New | Read audit (admins) |

1B. Existing components changed: none

1C. Access

Admins who review audits → Phone_Access_Audit_Viewer. Nothing else.

1D. Sandbox test steps

| # | Step | Expected |
| --- | --- | --- |
| 1.1 | Setup → Apex Classes → search each name | PhoneMaskUtil, PhoneMaskingConfig, MaskedDialService, MaskedDialServiceCTI, the 5 test classes |
| 1.2 | Setup → Custom Metadata Types → Phone Masking Setting → Manage Records → Default | 2 / 2 / X / 91 / 30 / 365, both checkboxes ticked |
| 1.3 | Same → Masked Phone Field → Manage Records | Lead_Phone, Lead_Secondary_Phone – Active, Allow Dial, Allow Reveal ticked |
| 1.4 | App Launcher → Phone Access Audits → All | Tab opens; Masked Number column only 98XXXXXX21 style |
| 1.5 | Developer Console → Debug → Open Execute Anonymous → paste scripts/apex/v1.1.0-1-mask-format.apex → Open Log → Execute → Debug Only | Every line PASS; RESULT: 11 passed, 0 failed; the date in the free-text line is not masked |
| 1.6 | Same with v1.1.0-2-settings.apex | Each value equals its "(expected …)"; Approved active fields: 2 |
| 1.7 | v1.1.0-3-dial-service.apex – put a test Lead Id on line 7 | 3a Success + matches true · 3b Success (or Not Found) · 3c Denied, number released false · 3d success true, matches true · 3e Denied |
| 1.8 | v1.1.0-4-audit-check.apex | 4 newest rows: Dial; Success / Success / Denied / Success; user = you; masked only |
| 1.9 | (optional) v1.1.0-5-cleanup-test-audits.apex | Deleted 4 test audit rows |
| 1.10 | Setup → Apex Test Execution → PhoneMaskUtilTest, PhoneMaskingConfigTest, MaskedDialServiceTest, MaskedDialServiceCTITest | All pass; each class > 85% |

1E. Result sheet

| 1.1 | 1.2 | 1.3 | 1.4 | 1.5 | 1.6 | 1.7 | 1.8 | 1.10 | Status |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  |  | ✅ Tested 2026-10-12 |

1F. Production deploy (after B1 fix)

sf project deploy validate --metadata-dir release/prod/part1-foundations --target-org <prod> \

--test-level RunSpecifiedTests --tests PhoneMaskingConfigTest --tests PhoneMaskUtilTest --tests MaskedDialServiceTest --tests MaskedDialServiceCTITest

sf project deploy quick --job-id <validation id> --target-org <prod>

| After deploy (production) | Expected |
| --- | --- |
| Assign Phone_Access_Audit_Viewer to the audit admins | – |
| Run 1.5 and 1.6 (read-only scripts) in production | 11 passed; settings as expected |
| Do not run 1.7 in production unless on a test Lead | – |
| Users | No change for anyone |

Rollback: sf project deploy start --manifest release/prod/package-empty.xml --post-destructive-changes release/prod/part1-foundations-rollback-destructiveChanges.xml --target-org <prod>

PART 2 – Masked phone panel (v1.2.0)

What it does: adds the Phone Numbers panel (masked) to the Lead page for users who cannot see the phone fields; creates the POC profile and POC page. Admins and normal reps: no change.

2A. Components

| Component | Type | New/Update | What it is |
| --- | --- | --- | --- |
| MaskedPhonePanelController + test (11 tests) | Apex | New | Returns masked numbers only (100%) |
| maskedPhonePanel | LWC | New | The panel (click-to-dial switched on in Part 3, Reveal added in Part 6) |
| Sales_Lead_Record_Page_Masked_POC | Lightning page | New | Copy of Sales_Lead_Record_Page + panel – pilot only |
| POC Masked Rep | Profile | New | Clone of Presales outbound, 25 phone fields hidden – pilot only |
| POC MCube Rep, POC SlashRTC Rep | Users | New | Sandbox only |

2B. Existing components changed

| Component | Change | Take care |
| --- | --- | --- |
| Pre_Sales app (Gsquare Housing) – page activation | +1 row: Lead / Pre Sales / Desktop / POC Masked Rep → masked page | Manual in App Builder (cannot deploy the app – duplicate Analytics Cloud profile names). Remove at go-live. |

2C. Access

POC Masked Rep → class access MaskedPhonePanelController (in the profile overlay).

2D. Sandbox test steps

| # | As | Step | Expected |
| --- | --- | --- | --- |
| 2.1 | Admin | Gsquare Housing → open Tet Mcube Rep | Page unchanged, no panel, full numbers |
| 2.2 | Priya J | Open one of her Pre Sales leads | Unchanged, no panel, full numbers |
| 2.3 | Admin | Setup → Profiles → POC Masked Rep → Object Settings → Leads | Phone__c, Secondary_Phone__c, Phone with country code, WhatsApp Number … Read ☐ Edit ☐; Phone Entry fields Read+Edit; Phone Masked Read |
| 2.4 | Admin | Lightning App Builder → Sales Lead Record Page (Masked POC) → Edit → Activation → App, Record Type, and Profile | One row: Gsquare Housing / Pre Sales / POC Masked Rep / Desktop. Close without saving |
| 2.5 ⭐ | POC MCube Rep | Open Tet Mcube Rep | Phone Numbers panel top-left: Primary 98XXXXXX21, Secondary 91XXXXXX80; phone fields not visible anywhere (details, highlights, header). Don't click yet (Part 3) |
| 2.6 ⭐ | POC MCube Rep | F12 → Network → filter aura → F5 → open responses (esp. getMaskedNumbers) → Ctrl+F last 6 digits | Not found |
| 2.7 | POC MCube Rep | Leads tab → their list views | Phone columns empty / not shown; list works |
| 2.8 📝 | POC MCube Rep | Top search bar → the full test number | Record found / not found – decides Part 8 |
| 2.9 | POC MCube Rep | Open a lead of another record type (Sales / Referral) | Normal page, no panel, phone fields still hidden (expected until Part 11) |
| 2.10 | POC SlashRTC Rep | Open a Pre Sales lead they own | Same panel as 2.5 |
| 2.11 | POC user | Salesforce mobile app → lead (optional) | No full numbers; no panel (desktop-only assignment) |
| 2.12 | Admin | Apex Test Execution → MaskedPhonePanelControllerTest | 11/11 pass, 100% |

2E. Result sheet

| 2.1 | 2.2 | 2.3 | 2.4 | 2.5 | 2.6 | 2.7 | 2.8 (found?) | 2.9 | 2.10 | 2.11 | 2.12 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

2F. Production deploy (after B2 fix)

sf project deploy validate --metadata-dir release/prod/part2-panel --target-org <prod> \

--test-level RunSpecifiedTests --tests MaskedPhonePanelControllerTest

sf project deploy quick --job-id <validation id> --target-org <prod>

Pilot only (when you start the production pilot):

1.  Setup → Profiles → Presales outbound → Clone → name POC Masked Rep (clone from the *current production* profile).

2.  sf project deploy start --metadata-dir release/prod/part2-pilot --target-org <prod> --test-level NoTestRun

3.  App Builder → activate *Sales Lead Record Page (Masked POC)* for Gsquare Housing / Pre Sales / POC Masked Rep / Desktop.

4.  Move the 2–3 pilot users to POC Masked Rep (keep role and call center).

| Production check | Expected |
| --- | --- |
| Any normal user opens a Lead | No change |
| Pilot user (if set up) opens a Pre Sales Lead | Masked panel |

Rollback: remove the panel from pages → …/part2-panel-rollback-destructiveChanges.xml; pilot: deactivate the page, move pilot users back, delete page and profile.

PART 3 – Dialers: MCube + SlashRTC masked click-to-call (v1.3.0)

What it does: clicking the masked number sends only record Id + field + masked value; the dialer gets the real number on the server, dials, and an audit row is written. Normal clicks unchanged.

3A. Components (new / ours)

| Component | Type | New/Update | What it is |
| --- | --- | --- | --- |
| McubeMaskedClickToCallTest | Apex test | New | MCube mocked |
| MaskedDialService | Apex | Update (ours) | Deferred audit after callout; field from masked value |
| MaskedDialServiceCTI | Apex | Update (ours) | resolveMaskedClick for SlashRTC |
| MaskedDialServiceTest / CTITest | Apex tests | Update | +5 / +3 tests |
| POC Masked Rep | Profile | Update (ours) | Class access MaskedDialServiceCTI |
| Sales_Lead_Record_Page_Masked_POC | Page | Update (ours) | Panel property Enable click-to-dial = on |

3B. Existing components changed ⚠️

| Component | Type | Change | Take care |
| --- | --- | --- | --- |
| mcubeSoftphoneCTIAddOn | Visualforce | In onClickToDial: masked click → new server method; else existing flow | All MCube users' softphone – compare prod version first (0.5) |
| McubeSoftphoneAddOnController | Apex | + clickToCallMasked(recordId, fieldKey, maskedNumber) → resolves, then calls existing clickToCallRemote | Existing test McubeSoftphoneAddOnControllerTest must still pass |
| slashPhone (slashPhoneHelper.js) | Aura | Masked click → runApex MaskedDialServiceCTI → existing dial flow | All SlashRTC users' softphone; number briefly visible inside the SlashRTC softphone (vendor) |
| SlashRTC Call Center Adapter URL | Call center | Sandbox only | Never change in production |

3C. Access

POC Masked Rep: class access MaskedPhonePanelController + MaskedDialServiceCTI. Users need a call center assigned. MCube users need User.MobilePhone = MCube agent number.

3D. Sandbox test steps (needs P2, P3)

If the 📞 icon is crossed out: open the Phone utility, wait until ready, F5.

| # | As | Step | Expected |
| --- | --- | --- | --- |
| 3.1 ⭐ | POC MCube Rep | Phone utility ready → Tet Mcube Rep → click Primary 98XXXXXX21 | Agent phone rings, then customer phone, connected |
| 3.2 ⭐ | POC MCube Rep | F12 → Network → Preserve log → click → request clickToCallMasked | Payload: Lead Id, Lead.Phone__c, 98XXXXXX21 only; response success; last 6 digits not found |
| 3.3 | POC MCube Rep | Click Secondary | Same, secondary dummy phone rings |
| 3.4 ⭐ | POC SlashRTC Rep | Log in to SlashRTC → their Pre Sales lead → click Primary | Call connects through SlashRTC |
| 3.5 | Admin | Phone Access Audits → All → newest | Dial / Success / POC user / Channel MCube or SlashRTC Call Center Adapter / masked only; MCube message "MCube: Call initiated…" |
| 3.6 📝 | "Customer" phone | Call the MCube / SlashRTC virtual number while the POC user is ready | Screen pop opens the right Lead (POC question 3) |
| 3.7 ⭐ | Normal MCube / SlashRTC / 360CTI reps | Click the normal Phone field | Calls exactly as before; no audit row |
| 3.8 | Admin | Phone Masking Setting → Default → untick *Real Number Lookup Enabled* → POC clicks | No call, "Real number lookup is switched off.", audit Denied → tick it again |
| 3.9 | Admin | Apex tests: McubeMaskedClickToCallTest, MaskedDialServiceTest, MaskedDialServiceCTITest, McubeSoftphoneAddOnControllerTest | All pass; coverage not lower than before |

Gate: 3.1–3.4 pass → Option B confirmed. If the masked click does not reach the dialer → Option A fallback (message channel) must be built first.

3E. Result sheet

| 3.1 | 3.2 | 3.3 | 3.4 | 3.5 | 3.6 | 3.7 | 3.8 | 3.9 | Option B confirmed? |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

3F. Production deploy

Before: compare mcubeSoftphoneCTIAddOn, McubeSoftphoneAddOnController, slashPhone with production (0.5).

sf project deploy validate --metadata-dir release/prod/part3-dialers --target-org <prod> \

--test-level RunSpecifiedTests --tests McubeMaskedClickToCallTest --tests McubeSoftphoneAddOnControllerTest

sf project deploy quick --job-id <validation id> --target-org <prod>

| Production check | Expected |
| --- | --- |
| One normal MCube rep and one SlashRTC rep click a number | Call as before |
| Pilot users (if set up) click the masked number | Call connects; audit row |
| Production CTI Adapter URL | Unchanged (…/apex/index) |

Rollback: redeploy the 3 originals from backup/v1.3.0-pre-change (see release/prod/part3-dialers-rollback-README.md).

PART 4 – Lead creation with entry fields (v1.4.0)

What it does: masked users type numbers into entry fields; before save they are copied into the real fields and cleared. Primary locked after creation; secondary can be added / changed. Users who can see Phone__c: unchanged.

4A. Components (new / ours)

| Component | Type | New/Update | What it is |
| --- | --- | --- | --- |
| Lead.Phone_Entry__c, Lead.Secondary_Phone_Entry__c | Fields | New | Always empty after save |
| LeadPhoneEntryHandler + test | Apex | New | Copy + primary lock, no SOQL/DML, 200-record bulk tested (100%) |
| POC Masked Rep | Profile | Update (ours) | Edit on both entry fields |
| Sales_Lead_Record_Page_Masked_POC | Page | Update (ours) | + Secondary Phone (entry) in details |

4B. Existing components changed ⚠️

| Component | Type | Change | Take care |
| --- | --- | --- | --- |
| LeadTrigger | Apex trigger | One call at the very top (before insert / update) → LeadPhoneEntryHandler; existing logic untouched | Core trigger – compare with production first; run its existing tests |
| NewLeadCmp | Aura | If the form did not receive Phone__c → show entry inputs; else original inputs | Lead New button, desktop + mobile |
| NewRefLeadCmp | Aura | Same | New Referral Lead quick action |
| LeadTriggerHandler, RelatedSourceHandler | Apex | No change (backed up, tests re-run) | – |

4C. Access

POC Masked Rep: Read + Edit both entry fields. At go-live every rep profile gets the same. ⚠️ System Administrator has no access to the entry fields (plain SOQL as admin fails) – use the Apex scripts below; fix at Part 11.

4D. Sandbox test steps (dummy numbers 9000011111 / 9000022222 / 9000033333 / 9000044444)

| # | As | Step | Expected |  |
| --- | --- | --- | --- | --- |
| 4.1 ⭐ | Priya J | Leads → New; any lead → New Referral Lead → Cancel | Same forms as today (normal Phone inputs) |  |
| 4.2 ⭐ | POC MCube Rep | Leads → New → Last name POC Test 4A, Phone 9000011111, Secondary 9000022222, other required fields → Save | Saved, no "Phone required" error |  |
| 4.3 | POC MCube Rep | Open POC Test 4A | Panel 90XXXXXX11 / 90XXXXXX22; Secondary Phone (entry) empty. Copy the Id |  |
| 4.4 | POC MCube Rep | Any lead → New Referral Lead → POC Test 4B, Phone 9000044444 → Save | Saved; panel 90XXXXXX44 |  |
| 4.5 ⭐ | Admin | Execute Anonymous – script A below | 90XXXXXX11 / 90XXXXXX22 / entry fields empty: true and 90XXXXXX44 / null / true |  |
| 4.6 | POC MCube Rep | POC Test 4A → Secondary Phone (entry) → 9000033333 → Save | Panel secondary 90XXXXXX33; entry field empty |  |
| 4.7 ⭐ | Admin | Script B (try to change the primary through the entry field) | Saved: false + "The primary number cannot be changed once it is set…" |  |
| 4.8 | POC MCube Rep | Leads → New with Phone 9000011111 (duplicate) | Same duplicate behaviour as a normal rep |  |
| 4.9 | Admin | Script C (integration-style insert, rolled back) | Saved: true, `Phone__c 90XXXXXX66 | entry empty: true`, rolled back. A required-field / validation error = existing org rule, tell me the field |
| 4.10 | POC user | Mobile app → Leads → New (optional) | Entry fields, save works |  |
| 4.11 | Admin | Apex tests: LeadPhoneEntryHandlerTest + existing LeadTrigger / LeadTriggerHandler tests (not updateContactDetailsTest) | All pass; LeadPhoneEntryHandler > 85% |  |

Script A (prints masked values only):

for (Lead l : [SELECT Name, Phone__c, Secondary_Phone__c, Phone_Entry__c, Secondary_Phone_Entry__c

FROM Lead WHERE LastName LIKE 'POC Test 4%' ORDER BY CreatedDate DESC]) {

System.debug(l.Name + ' | Phone__c ' + PhoneMaskUtil.mask(l.Phone__c)

+ ' | Secondary__c ' + PhoneMaskUtil.mask(l.Secondary_Phone__c)

+ ' | entry fields empty: ' + (l.Phone_Entry__c == null && l.Secondary_Phone_Entry__c == null));

}

Script B:

Database.SaveResult r = Database.update(new Lead(Id = '00Q_ID_OF_4A', Phone_Entry__c = '9000055555'), false);

System.debug('Saved: ' + r.isSuccess());

for (Database.Error e : r.getErrors()) { System.debug('Error: ' + e.getMessage()); }

Script C:

Savepoint sp = Database.setSavepoint();

Lead l = new Lead(LastName = 'POC Test 4C', Company = 'Test', Phone__c = '9000066666');

Database.SaveResult r = Database.insert(l, false);

System.debug('Saved: ' + r.isSuccess() + ' ' + r.getErrors());

if (r.isSuccess()) {

Lead s = [SELECT Phone__c, Phone_Entry__c FROM Lead WHERE Id = :l.Id];

System.debug('Phone__c ' + PhoneMaskUtil.mask(s.Phone__c) + ' | entry empty: ' + (s.Phone_Entry__c == null));

}

Database.rollback(sp);

System.debug('Rolled back - nothing saved');

Round robin may reassign a new lead – if the POC user cannot open it, set the owner back as admin.

4E. Result sheet

| 4.1 | 4.2 | 4.3 | 4.4 | 4.5 | 4.6 | 4.7 | 4.8 | 4.9 | 4.10 | 4.11 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

4F. Production deploy

Before: compare LeadTrigger, NewLeadCmp, NewRefLeadCmp with production (0.5). Deploy outside working hours (trigger).

sf project deploy validate --metadata-dir release/prod/part4-lead-entry --target-org <prod> \

--test-level RunSpecifiedTests --tests LeadPhoneEntryHandlerTest --tests LeadTriggerTest --tests LeadTriggerHandlerTest

sf project deploy quick --job-id <validation id> --target-org <prod>

| Production check | Expected |
| --- | --- |
| A normal rep creates a lead (dummy number) and a referral lead | As before |
| Website / portal / API lead arrives | Saved as before (Phone__c filled) |
| Entry fields | Nobody sees them yet (FLS granted at go-live) |

Rollback: redeploy the 3 originals from backup/v1.4.0-pre-change, then manifest/v1.4.0/destructiveChanges.xml.

PART 5a – Calling screens: MakeCall + G-Talk (v1.5.0)

What it does: MakeCall list and G-Talk show masked numbers to masked users; pressing Call sends the masked value back, the server resolves the real number and calls as today; every call audited. Normal users unchanged. Call panels are not included (D1).

5aA. Components (new / ours)

| Component | Type | New/Update | What it is |
| --- | --- | --- | --- |
| PhoneDisplayService + test | Apex | New | "Can this user read Phone__c?" – mask for display / resolve back (100%) |
| PhoneMaskingCallScreensTest | Apex test | New | MakeCall / G-Talk masked paths, callouts mocked |
| MaskedDialService | Apex | Update (ours) | + logAccess |
| Lead.Phone_Masked__c | Formula field | New | Masked primary |
| POC Masked Rep | Profile | Update (ours) | Read Phone_Masked__c |

5aB. Existing components changed ⚠️

| Component | Type | Change | Take care |
| --- | --- | --- | --- |
| MakeCallController | Apex | Original bodies unchanged, renamed collectPhones / placeMcubeCall; new readContacts / callCustomer wrappers | "Make call" action; existing MakeCallControllerTest must pass |
| OfflineCallAppAPI | Apex | getLeadPhone / getOppPhone masked; triggerCall resolves a masked number (+33 lines, 0 removed) | G-Talk (AWS); existing coverage 78.5% |
| MakeCall, utilityCallComponent, offlineCallQuickActionCmp | Aura / LWC | No change | – |
| CallPanel, CallPanel_Outbound | Aura | Not changed – D1 | Still show the full number to masked users → must be fixed before go-live |

5aC. Access

Existing class access unchanged. POC Masked Rep: Read Phone_Masked__c. MCube: Mcube Phone on the user.

5aD. Sandbox test steps (needs P2)

Make call = Lead action button (or ▼). G-Talk = bottom utility bar.

| # | As | Step | Expected |
| --- | --- | --- | --- |
| 5a.1 ⭐ | Priya J | Make call → number list; G-Talk | Full numbers as today; calls as before; no audit row |
| 5a.2 ⭐ | POC MCube Rep | Tet Mcube Rep / POC Test 4A → F12 → Make call → Select Number | +91 90XXXXXX11 style; readContacts response has no full number |
| 5a.3 ⭐ | POC MCube Rep | Pick masked number → Call | Agent (Mcube Phone) rings, then customer; connected; no full number in callCustomer |
| 5a.4 | POC MCube Rep | G-Talk utility → Call | Masked numbers; no error; G-Talk rings if registered |
| 5a.5 | Admin | Phone Access Audits | Dial / Success / MCube (MakeCall) and G-Talk; masked only |
| 5a.6 | Admin | Execute Anonymous: System.debug(MakeCallController.callCustomer('00Q_ID', '+91 11XXXXXX00')); | "The selected number could not be identified…"; no call; audit Not Found |
| 5a.7 📝 | POC user | Opportunity → Call Customer / G-Talk (if available) | Note behaviour (Opportunity hiding = Decision 1 / Part 9) |
| 5a.8 | Admin | Apex tests: PhoneDisplayServiceTest, PhoneMaskingCallScreensTest, MakeCallControllerTest, OfflineCallAppAPITest, MaskedDialServiceTest | All pass |

5aE. Result sheet

| 5a.1 | 5a.2 | 5a.3 | 5a.4 | 5a.5 | 5a.6 | 5a.7 | 5a.8 |
| --- | --- | --- | --- | --- | --- | --- | --- |

5aF. Production deploy

Before: compare MakeCallController, OfflineCallAppAPI with production (0.5). Note: release/prod/README.md lists CallPanel in this bundle – it is not in it (D1); the bundle has the 2 classes + PhoneDisplayService + field only.

sf project deploy validate --metadata-dir release/prod/part5a-calling --target-org <prod> \

--test-level RunSpecifiedTests --tests PhoneDisplayServiceTest --tests PhoneMaskingCallScreensTest \

--tests MakeCallControllerTest --tests OfflineCallAppAPITest --tests MaskedDialServiceTest

sf project deploy quick --job-id <validation id> --target-org <prod>

| Production check | Expected |
| --- | --- |
| Normal rep: Make call + G-Talk | Full numbers, calls as before, no audit rows |

Rollback: redeploy originals from backup/v1.5.0-part5a-pre-change, then manifest/v1.5.0-5a/destructiveChanges.xml.

PART 5b – Call history and MCube logs (v1.5.0)

What it does: History & Activity (field history + calls) masked for masked users; numbers in new MCube log__c rows masked for everyone. Stored data unchanged.

5bA. Components (new / ours)

| Component | Type | New/Update | What it is |
| --- | --- | --- | --- |
| Call_Detail__c.Call_To_Masked__c | Formula field | New | Masked call number |
| PhoneMaskingHistoryTest | Apex test | New | Callouts mocked |
| PhoneDisplayService | Apex | Update (ours) | + forDisplay, historyValueForDisplay |

5bB. Existing components changed ⚠️

| Component | Type | Change | Take care |
| --- | --- | --- | --- |
| mCubeController | Apex | callRecords masked for masked users (+7 lines, memory only); 5 log__c Request / Response lines wrapped in maskInText → logs masked for everyone | Core MCube class (inbound + logs) – compare with production; tell the MCube log readers that new logs show 98XXXXXX21 |
| LeadHistoryandActivityController | Apex | GetData: +3 lines (history values), 2 lines changed (call numbers) – masked users only | History & Activity on 4 Lead pages |
| LeadHistoryandActivityCmp, mCubeLightningPage | Aura | No change | mCubeLightningPage is on no page – not testable on screen |

5bC. Access

No change. Call_To_Masked__c read for reps at go-live.

5bD. Sandbox test steps

Prep (admin, POC Test 4A): edit Phone → 9000077777, Save; Secondary → 9000088888, Save (creates history). Then:

Id leadId = '00Q_ID_OF_4A';

insert new Call_Detail__c(Lead__c = leadId, Parent_ID__c = leadId, Parent_URL__c = '/' + leadId + '/view',

Status__c = 'Call Complete', Call_From__c = '9000099999', Call_To__c = '9000077777',

Start_Time__c = System.now().addMinutes(-10));

| # | As | Step | Expected |  |
| --- | --- | --- | --- | --- |
| 5b.1 ⭐ | Priya J | Her lead → History & Activity → Field Updates / Calls | Full values as before |  |
| 5b.2 ⭐ | POC MCube Rep | POC Test 4A → History & Activity → Field Updates | 90XXXXXX11 → 90XXXXXX77, 90XXXXXX33 → 90XXXXXX88; other fields normal |  |
| 5b.3 ⭐ | POC MCube Rep | F12 → filter Calls / All | From 90XXXXXX99 To 90XXXXXX77; GetData response has no 77777 |  |
| 5b.4 | Admin | Script D | `Real Call_To stored: true | Call_To_Masked__c = 90XXXXXX77` |
| 5b.5 | Admin | One MCube test call, then Script E | Newest row: `full number in Request: false | Response: false` |
| 5b.6 | – | mCubeLightningPage | Not testable (on no page) |  |
| 5b.7 | Admin | Apex tests: PhoneMaskingHistoryTest, PhoneDisplayServiceTest, mCubeController_Test, mCubeControllerTestExtended, LeadHistoryandActivityControllerTest | All pass |  |

Script D:

Id leadId = '00Q_ID_OF_4A';

for (Call_Detail__c c : [SELECT Call_To__c, Call_To_Masked__c FROM Call_Detail__c WHERE Parent_ID__c = :leadId ORDER BY CreatedDate DESC LIMIT 3]) {

System.debug('Real Call_To stored: ' + (c.Call_To__c == '9000077777') + ' | Call_To_Masked__c = ' + c.Call_To_Masked__c);

}

Script E:

for (log__c lg : [SELECT CreatedDate, Request__c, Response__c FROM log__c ORDER BY CreatedDate DESC LIMIT 3]) {

System.debug(lg.CreatedDate + ' | full number in Request: ' + PhoneMaskUtil.containsPhoneNumber(lg.Request__c)

+ ' | full number in Response: ' + PhoneMaskUtil.containsPhoneNumber(lg.Response__c));

}

Cleanup (optional): delete [SELECT Id FROM Call_Detail__c WHERE Parent_ID__c = '00Q_ID_OF_4A' AND Call_From__c = '9000099999'];

5bE. Result sheet

| Prep | 5b.1 | 5b.2 | 5b.3 | 5b.4 | 5b.5 | 5b.7 |
| --- | --- | --- | --- | --- | --- | --- |

5bF. Production deploy

Before: compare mCubeController, LeadHistoryandActivityController with production (0.5).

sf project deploy validate --metadata-dir release/prod/part5b-history --target-org <prod> \

--test-level RunSpecifiedTests --tests PhoneMaskingHistoryTest --tests PhoneDisplayServiceTest \

--tests mCubeController_Test --tests mCubeControllerTestExtended --tests LeadHistoryandActivityControllerTest

sf project deploy quick --job-id <validation id> --target-org <prod>

| Production check | Expected |
| --- | --- |
| Normal rep: History & Activity | As before |
| After one MCube call: Script E | Newest log has no full number |
| Inbound MCube call | Screen pop / lead creation as before |

Rollback: redeploy originals from backup/v1.5.0-part5b-pre-change, then manifest/v1.5.0-5b/destructiveChanges.xml.

PART 5c – Lead Merge + Update Contact Details (v1.5.0)

What it does: both actions show masked numbers to masked users; Update Contact never saves a masked value (replaces it with the stored number) and locks the primary for masked users. Merge itself unchanged.

5cA. Components (new / ours)

| Component | Type | New/Update | What it is |
| --- | --- | --- | --- |
| PhoneMaskingLeadToolsTest | Apex test | New | 13 tests incl. existing save branches |
| PhoneDisplayService | Apex | Update (ours) | + maskRecords, prepareContactInput |

5cB. Existing components changed ⚠️

| Component | Type | Change | Take care |
| --- | --- | --- | --- |
| LeadMergeController | Apex | getLeads / getSearchLeads: assign → mask → return; mergeLead unchanged | Existing: no LIMIT, no sharing keyword (not changed) |
| updateContactDetails | Apex | getcontactdetails +1 line; savecontactdetails +7 lines at the top | Existing updateContactDetailsTest fails before this project (D3) – never include it |
| LeadMergeCmp, UpdateContactDetails | Aura | No change | – |

5cC. Access

No change.

5cD. Sandbox test steps (POC Test 4A = 9000077777 / 9000088888, 4B = 9000044444)

| # | As | Step | Expected |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| 5c.1 ⭐ | Priya J | Update Contact Details | Full numbers; save works as before |  |  |  |
| 5c.2 | Priya J | Merge Lead → close without merging | Full numbers as before |  |  |  |
| 5c.3 ⭐ | POC MCube Rep | POC Test 4A → F12 → Update Contact Details | 90XXXXXX77 / 90XXXXXX88; getcontactdetails response has no 77777 |  |  |  |
| 5c.4 ⭐ | POC MCube Rep | Change only Email → test4a@example.com → Save | "Success" (numbers must not be overwritten – see 5c.8) |  |  |  |
| 5c.5 | POC MCube Rep | Secondary → 9000012345 → Save | Success; reopen 90XXXXXX45 |  |  |  |
| 5c.6 | POC MCube Rep | Phone → 9000000001 → Save | "The primary number cannot be changed once it is set…"; nothing saved |  |  |  |
| 5c.7 | POC MCube Rep | Merge Lead → list + search "POC Test" | Masked numbers; (optional, irreversible) merge 4B into 4A works |  |  |  |
| 5c.8 ⭐ | Admin | Script F | `Phone 90XXXXXX77 | Secondary 90XXXXXX45 | Email test4a@example.com | X saved in a phone field: false` |
| 5c.9 | Admin | Apex tests: PhoneMaskingLeadToolsTest, PhoneDisplayServiceTest, LeadMergeControllerTest | All pass |  |  |  |

Script F:

for (Lead l : [SELECT Name, Phone__c, Secondary_Phone__c, Email FROM Lead WHERE Id IN ('00Q_ID_OF_4A', '00Q_ID_OF_4B')]) {

System.debug(l.Name + ' | Phone ' + PhoneMaskUtil.mask(l.Phone__c) + ' | Secondary ' + PhoneMaskUtil.mask(l.Secondary_Phone__c)

+ ' | Email ' + l.Email + ' | X saved in a phone field: '

+ ((l.Phone__c != null && l.Phone__c.containsIgnoreCase('X')) || (l.Secondary_Phone__c != null && l.Secondary_Phone__c.containsIgnoreCase('X'))));

}

5cE. Result sheet

| 5c.1 | 5c.2 | 5c.3 | 5c.4 | 5c.5 | 5c.6 | 5c.7 | 5c.8 | 5c.9 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

5cF. Production deploy

Before: compare LeadMergeController, updateContactDetails with production (0.5).

sf project deploy validate --metadata-dir release/prod/part5c-lead-tools --target-org <prod> \

--test-level RunSpecifiedTests --tests PhoneMaskingLeadToolsTest --tests PhoneDisplayServiceTest --tests LeadMergeControllerTest

sf project deploy quick --job-id <validation id> --target-org <prod>

(Do not add updateContactDetailsTest – D3. The 5c deploy line in CHANGELOG.md wrongly lists it.)

| Production check | Expected |
| --- | --- |
| Normal rep: Update Contact Details save, Merge list | As before |

Rollback: redeploy originals from backup/v1.5.0-part5c-pre-change, then manifest/v1.5.0-5c/destructiveChanges.xml.

PART 5d – Bulk push + Yotel push (v1.5.0)

What it does: the selection table of Add Leads to Call List (MCube) and Create Lead List For Yotel shows masked numbers to masked users. Push unchanged (server reads real numbers). Yotel eligibility unchanged.

Found: only System Administrator, MIS Extended (8 users), Zetta Profile have access to these buttons – reps and POC users do not ("Insufficient privileges"). Go-live decision: mask MIS Extended or not.

5dA. Components (new)

| Component | Type | New/Update | What it is |
| --- | --- | --- | --- |
| PhoneMaskingPushTest | Apex test | New | Lists masked, eligibility unchanged |

5dB. Existing components changed ⚠️

| Component | Type | Change | Take care |
| --- | --- | --- | --- |
| LeadBulkPushController | Apex | 1 line: w.mobileNumber = PhoneDisplayService.forDisplay(l.MobilePhone); push unchanged | MIS team uses it |
| LeadYotelBulkPushController | Apex | 1 line (masked list) + debug line masked; eligibility + push unchanged | MIS team uses it |
| leadBulkPush, leadYotelPush, BulkLeadPUSHpage, BulkLeadPushYotel, list buttons | LWC / VF | No change | – |

5dC. Access

No new access. For the masked test: temporary access for POC Masked Rep (Option A below).

5dD. Sandbox test steps

⚠️ Pushing is real – use only the POC Push Test list view (P6) and ask the MCube / Yotel admins before pressing Push. Steps 5d.1–5d.4 do not push.

Option A setup (recommended, you do it): Profiles → POC Masked Rep → Apex Class Access + LeadBulkPushController, LeadYotelBulkPushController; Visualforce Page Access + BulkLeadPUSHpage, BulkLeadPushYotel. Remove after testing (5d.7). Option B: test only 5d.1–5d.2 with an MIS Extended user and rely on the Apex tests.

| # | As | Step | Expected |
| --- | --- | --- | --- |
| 5d.1 ⭐ | MIS Extended user / admin | POC Push Test → tick 2 leads → Create Lead List For Yotel → Cancel | Full numbers + eligibility as before |
| 5d.2 | MIS Extended user / admin | Add Leads to Call List → Cancel | Same screen as before |
| 5d.3 ⭐ | POC MCube Rep (A) | Tick 4A + 4B → F12 → Yotel button | 90XXXXXX77 / 90XXXXXX44; eligibility same as 5d.1; getSelectedLeads has no 77777 |
| 5d.4 | POC MCube Rep (A) | Bulk button | Same screen; no full number in Network |
| 5d.5 | POC MCube Rep (A) | Yotel Push (test campaign, admin OK) – optional | Success; Yotel receives the numbers |
| 5d.6 | POC MCube Rep (A) | Bulk push to MCube (admin OK) – optional | Success |
| 5d.7 ⭐ | Admin (A) | Remove the 4 temporary accesses | POC user gets "Insufficient privileges" again |
| 5d.8 | Admin | Apex tests: PhoneMaskingPushTest, LeadBulkPushControllerTest, LeadYotelBulkPushControllerTest | All pass |

5dE. Result sheet

| Option | 5d.1 | 5d.2 | 5d.3 | 5d.4 | 5d.5 | 5d.6 | 5d.7 | 5d.8 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

5dF. Production deploy

Before: compare both controllers with production (0.5).

sf project deploy validate --metadata-dir release/prod/part5d-push --target-org <prod> \

--test-level RunSpecifiedTests --tests PhoneMaskingPushTest --tests LeadBulkPushControllerTest --tests LeadYotelBulkPushControllerTest

sf project deploy quick --job-id <validation id> --target-org <prod>

| Production check | Expected |
| --- | --- |
| MIS user opens both buttons (Cancel) | As before |

Rollback: redeploy originals from backup/v1.5.0-part5d-pre-change, then manifest/v1.5.0-5d/destructiveChanges.xml.

PART 5e – WhatsApp chat (v1.5.0)

What it does: the chat component on the Lead (leadMsgConversationLWC) – message text, raw Messaging data (rawJson) and sender name are masked for masked users. Sending / transfer / attachments unchanged.

Sandbox limit: 0 WhatsApp customers, 0 sessions, WhatsApp channel inactive → on-screen masking can only be checked in the production pilot.

5eA. Components (new)

| Component | Type | New/Update | What it is |
| --- | --- | --- | --- |
| PhoneMaskingWhatsAppTest | Apex test | New | 3 tests (helper tested directly – Connect API not callable in tests) |

5eB. Existing components changed ⚠️

| Component | Type | Change | Take care |
| --- | --- | --- | --- |
| LeadMsgConversationController | Apex | Final return wrappersList; → maskConversationForUser(wrappersList) first; new helper (+15 lines) | WhatsApp chat for all users (masked users only affected) |
| leadMsgConversationLWC, WhatsAppMediaQueue, WhatsAppLeadChecker, WhatsAppLeadVerifier | LWC / Apex | No change | – |

5eC. Access

No change. Decision D4: reps have View All on MessagingEndUser / MessagingSession (records named by the number).

5eD. Test steps

| # | Where / As | Step | Expected |
| --- | --- | --- | --- |
| 5e.1 ⭐ | Sandbox, admin | Apex tests: PhoneMaskingWhatsAppTest, LeadMsgConversationControllerTest | All pass |
| 5e.2 | Sandbox, Priya J | A lead whose page has the WhatsApp chat (New_Lead_Page / New_Lead_Page1_sales) | Chat loads, no error ("no conversation") |
| 5e.3 | Sandbox, POC MCube Rep | Same record type lead | Chat loads, no error |
| 5e.4 | Prod pilot, normal rep | Lead with a chat | Messages exactly as before |
| 5e.5 | Prod pilot, masked user | Same lead | Same messages; typed numbers and number sender names show 98XXXXXX21 |
| 5e.6 | Prod pilot, masked user | F12 → chat response → Ctrl+F customer's last 6 digits | Not found |
| 5e.7 | Prod pilot, masked user | Reply, transfer, attachment / audio | Work as before |

5eE. Result sheet

| 5e.1 | 5e.2 | 5e.3 | 5e.4–5e.7 (pilot) |
| --- | --- | --- | --- |

5eF. Production deploy

Before: compare LeadMsgConversationController with production (0.5).

sf project deploy validate --metadata-dir release/prod/part5e-whatsapp --target-org <prod> \

--test-level RunSpecifiedTests --tests PhoneMaskingWhatsAppTest --tests LeadMsgConversationControllerTest

sf project deploy quick --job-id <validation id> --target-org <prod>

| Production check | Expected |
| --- | --- |
| Normal rep opens a WhatsApp chat, replies | As before |

Rollback: redeploy the original from backup/v1.5.0-part5e-pre-change, then manifest/v1.5.0-5e/destructiveChanges.xml.

PART 6 – Reveal + nightly audit cleanup (v1.6.0)

What it does: users with Phone_Reveal get an 👁 next to each masked number → pick 1 of 7 reasons (Other needs a comment) → number shown 30 s → audit row. A nightly job deletes audit rows older than 365 days.

6A. Components (new / ours)

| Component | Type | New/Update | What it is |
| --- | --- | --- | --- |
| PhoneRevealService + test | Apex | New | Permission checked on the server; 7 reasons; comment for Other (100%) |
| PhoneAuditPurgeBatch + test | Apex | New | Batch + schedulable, 02:00 nightly (100%) |
| Phone_Access_Audit__c.Comment__c | Field | New | Reveal comment |
| Reveal_Phone_Number | Custom permission | New | Who may reveal |
| Phone_Reveal | Permission set | New | Grants the permission + PhoneRevealService access |
| Phone_Access_Audit_Viewer | Permission set | Update (ours) | + Comment__c |
| Phone_Access_Audit__c.All | List view | Update (ours) | + Reason, Comment |
| maskedPhonePanel | LWC | Update (ours) | 👁 button, reason window, 30 s display |
| POC TL | User | New | Sandbox only |

6B. Existing components changed: none

6C. Access

Phone_Reveal → Team Leads, Heads, Admins (in the sandbox only POC TL). Audit admins → Phone_Access_Audit_Viewer.

6D. Sandbox test steps

| # | As | Step | Expected |
| --- | --- | --- | --- |
| 6.1 ⭐ | POC MCube Rep | Open the test lead | No 👁 icon |
| 6.2 | POC TL | Same lead (has read access) | 👁 next to Primary (and Secondary) |
| 6.3 | POC TL | Click 👁 | 7 reasons (Site visit coordination; Booking / documentation follow-up; Customer escalation / complaint; Dialer down, manual call needed; Number verification / correction; Management review; Other); Reveal disabled until a reason is picked |
| 6.4 | POC TL | Other + empty comment → then Cancel | Reveal disabled / "Comment is required"; Cancel = no audit row |
| 6.5 ⭐ | POC TL | Management review → Reveal | Correct real number + "Hides after 30 seconds"; disappears after 30 s; F5 → masked only |
| 6.6 | POC TL | Other + comment test reveal → Reveal | Shown 30 s |
| 6.7 ⭐ | Admin | Phone Access Audits → All | 2 rows: Reveal / Success / POC TL / Reveal (Phone Numbers panel) / reasons + comment / masked only |
| 6.8 | Admin, Priya J | Open a lead | No change |
| 6.9 | Admin | Execute Anonymous once: System.debug(PhoneAuditPurgeBatch.scheduleNightly()); | Setup → Scheduled Jobs → "Phone Access Audit purge (nightly)" at 02:00 (creates a job – only if you want it) |
| 6.10 | Admin | System.debug(Database.executeBatch(new PhoneAuditPurgeBatch())); → Setup → Apex Jobs | Completed, 0 errors; no rows deleted (none older than 365 days) |
| 6.11 | Admin | Apex tests: PhoneRevealServiceTest, PhoneAuditPurgeBatchTest, MaskedDialServiceTest, MaskedPhonePanelControllerTest | All pass; 100% |

6E. Result sheet

| 6.1 | 6.2 | 6.3 | 6.4 | 6.5 | 6.6 | 6.7 | 6.8 | 6.9 | 6.10 | 6.11 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

6F. Production deploy

sf project deploy validate --metadata-dir release/prod/part6-reveal --target-org <prod> \

--test-level RunSpecifiedTests --tests PhoneRevealServiceTest --tests PhoneAuditPurgeBatchTest \

--tests MaskedDialServiceTest --tests MaskedPhonePanelControllerTest

sf project deploy quick --job-id <validation id> --target-org <prod>

| After deploy (production) | Expected |
| --- | --- |
| Execute Anonymous once: PhoneAuditPurgeBatch.scheduleNightly(); | Scheduled Jobs shows the nightly job |
| Assign Phone_Reveal to Team Leads / Heads / Admins (list from the business) | – |
| Pilot TL reveals once | Audit row with reason |

Rollback: delete the scheduled job (Setup → Scheduled Jobs), then manifest/v1.6.0/destructiveChanges.xml; redeploy maskedPhonePanel / MaskedDialService from the v1.5.0 branch.

NOT ready for production yet (must be done before masking is switched on)

| Item | What | Status |
| --- | --- | --- |
| Part 7 | Free-text auto-masking (notes, call logs, Opportunity / feedback, Chatter) | Not built |
| D1 | CallPanel / CallPanel_Outbound still show the full number | Not built (approach proposed) |
| Part 11 | Go-live: remove phone FLS from ~40 rep profiles, Phone Number Full Access for integration users, panel on all 5 Lead pages, entry fields on New Lead pages, remove POC page, admin access to entry fields | Not built |
| Part 8 / 9 | Find by number (if 2.8 = not found) / Contact & Opportunity numbers (Decision 1) | Depends on results / decisions |
| Decisions | Decision 1, D4, MIS Extended masked?, integration user list, Export Reports / API Enabled | Open |
| Vendors | 360CTI adapter (masked click), caller-ID masking, mobile start-call APIs | Open |

Deploying Parts 1–6 to production changes nothing for real users (except: new MCube logs are masked for everyone – 5b). Masking for real users starts only with Part 11 + pilot.

Overall result sheet

| Part | Sandbox Pass / Fail | Tester | Date | Existing components compared with prod (0.5) | Prod deploy ID | Prod check |
| --- | --- | --- | --- | --- | --- | --- |
| 1 Foundations | ✅ | Owner | 2026-10-12 | n/a (none) |  |  |
| 2 Masked panel |  |  |  | Pre_Sales app (manual) |  |  |
| 3 Dialers |  |  |  | 3 components |  |  |
| 4 Lead creation |  |  |  | 3 components |  |  |
| 5a Calling |  |  |  | 2 components |  |  |
| 5b History + logs |  |  |  | 2 components |  |  |
| 5c Merge + Update Contact |  |  |  | 2 components |  |  |
| 5d Bulk + Yotel push |  |  |  | 2 components |  |  |
| 5e WhatsApp chat |  |  |  | 1 component |  |  |
| 6 Reveal + purge |  |  |  | n/a (none) |  |  |